CSSP Database: Business Requirement Document

CSSP || ICT

DIGITAL TRANSFORMATION

Document Information and Revision Log

| File Name | CSSP Database: Business Requirement Document |
| --- | --- |
| Original Author (s) | Lebohang Mothapo |
| Current Revision Author (s) | Lebohang Mothapo |
| Next Review Date |  |

| Version | Date | Authors | Revision Notes |
| --- | --- | --- | --- |
| V0.1 | 16 February 2026 | Lebohang Mothapo | New document. |
| V0.2 | 2 March 2026 | Lebohang Mothapo | Finalized document from 1st draft |

Approval

Confirmation by signatories that they have read and understood the document and accept their roles and responsibilities.

| Committees | Signature | Date |
| --- | --- | --- |
| Head of IT |  | 05 March 2026 |
| Head of CSSP |  |  |
| EXCO/ICT SteerCo |  |  |

Table of Contents

1.	Introduction	3

2.	Scope	4

3.	Stakeholders	5

4.	Business Objectives	6

5.	Functional Requirements	6

6	Non-Functional Requirements	13

6	User Requirements	14

7	Data Quality	15

8	Risk and Mitigation	16

9	Implementation Plan	17

10	Conclusion	17

# Introduction

  - Purpose

This Business Requirements Document (BRD) defines the business requirements for the Civil Society Organization (CSO) Database, a foundational component of the CSSP Platform being developed by Kagiso Trust. This document serves as the authoritative reference for stakeholders, developers, and project team members to understand what the system must accomplish from a business perspective.

  - Background

Kagiso Trust's Civil Society Support Programme (CSSP) Department seeks to strengthen the civil society sector in South Africa through improved coordination, visibility, and support targeting. Currently, CSO information is fragmented across multiple government registries.

This fragmentation creates challenges in identifying, verifying, and supporting CSOs effectively. The CSO Database will consolidate the data into a unified, searchable repository.

  - Document Scope

This BRD covers requirements for the CSO Database component only. The Trading Hub, which builds upon this database, is addressed in a separate requirements document. However, this document considers the need for the database design to support future Trading Hub integration.

  - Intended Audience

- CSSP Department stakeholders

- ICT Department technical teams

- Vendor development teams

- Project management

- Quality assurance teams

- Security and compliance reviewers

# Scope

  - In-Scope

    - Data ingestion from DSD NPO database

    - Data ingestion from CIPC NPC register

    - Data ingestion from SARS NPO dataset

    - Manual data upload capability for Kagiso-sourced data

    - Self-registration portal

    - Data merger and deduplication logic

    - Unique identifier system using NPO/NPC numbers

    - Core data model with specified profile fields

    - Advanced search and filtering functionality

    - Web-based lookup tool

    - Data extraction and export to Excel

    - Reporting aligned with organizational requirements

    - SharePoint integration for document storage

    - Power BI integration for analytics

    - POPIA-compliant data handling

    - Audit logging and support

    - User documentation and training materials

    - Offline functionality

  - Out of Scope

    - Trading Hub marketplace functionality (separate phase)

    - AI/ML capabilities (future enhancement)

    - Real-time API integration with government registries

    - Mobile native applications

    - Payment processing

  - Future Integration Considerations

- The database architecture must support future Trading Hub integration:

    - Extensible data model for organisation profiles

    - API layer for Trading Hub connectivity

    - User account framework expandable for CSO self-service

    - Scalable infrastructure for increased load

    - Modular design enabling feature additions

# Stakeholders

  - Stakeholder Register

| Stakeholder | Role | Responsibilities | Interest Level |
| --- | --- | --- | --- |
| CSSP Department | Business Owner | Define requirements, UAT, adoption | HIGH |
| ICT Department | Technical Lead | Implementation oversight, integration | HIGH |
| Legal/Compliance | Advisor | POPIA compliance, legal review | HIGH |
| Kagiso Trust Exco | Sponsor | Strategic oversightapproval, escalation | HIGH |
| Development Vendor | Implementer | System development and delivery | HIGH |
| CSOs (end users) | Data Subjects | Data accuracy, future usage | MEDIUM |
| DSD | Data Provider | NPO data provision | MEDIUM |
| CIPC | Data Provider | NPC data provision | MEDIUM |

  - RACI Matrix

| Activity | CSSP Dept | ICT Dept | Vendor | Legal |
| --- | --- | --- | --- | --- |
| Requirements Definition | A | C | I | C |
| System Development | I | A | R | C |
| Data Migration | C | A | R | I |
| User Acceptance Testing | R | A | C | I |
| POPIA Compliance | C | C | C | A |
| Training | R | C | C | I |
| Go-Live Approval | R | A | C | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed

# Business Objectives

  - Primary Objectives

| ID | Objective | Success Criteria |
| --- | --- | --- |
| OBJ-01 | Create unified CSO repository | Single database containing all DSD, CIPC, SARS data |
| OBJ-02 | Enable efficient CSO discovery | Search returns results in <3 seconds |
| OBJ-03 | Support programme delivery | CSSP can target support using database |
| OBJ-04 | Ensure data quality | ≥85% data completeness score |
| OBJ-05 | Maintain regulatory compliance | Full POPIA compliance achieved |

  - Business Drivers

    - Reduce time spent searching for CSO information across multiple sources

    - Enable evidence-based targeting of support programmes

    - Support policy advocacy with comprehensive sector data

    - Prepare foundation for CSO Trading Hub marketplace

    - Improve CSSP operational efficiency

    - Meet increasing regulatory and compliance requirements (FATF, POPIA)

  - Key Performance Indicators

| KPI | Baseline | Target | Measurement |
| --- | --- | --- | --- |
| Records imported | 0 | 400,000+ | Database count |
| Data completeness | N/A | ≥85% | Field audit |
| Search response time | N/A | <3 sec | Performance logs |
| System uptime | N/A | 99.5% | Monitoring |
| User adoption | 0 | 50+ active users | Login analytics |
| Reports generated | 0 | 100+ monthly | Usage tracking |

# Functional Requirements

The Service Provider shall deliver a database solution that fully implements all functional requirements specified in this RFP, including but not limited to:

  - Data Ingestion Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-01 | Data Ingestion: DSD NPO | Import DSD CSOs data automated pipelines with logs; track data lineage | Must Have |
| FR-02 | Data Ingestion: CIPC NPC | Import CIPC CSOs data; handle schema mapping to unified model; implement deduplication logic | Must Have |
| FR-03 | Data Ingestion: SARS NPO | Import SARS CSOs dataset as provided by Kagiso Trust; maintain data lineage; support defined update cadence | Must Have |
| FR-04 | Data Ingestion: Manual Upload | Support periodic, manual uploads by Kagiso staff within agreed monthly volume and time limits; validate data on ingest; reject invalid records with error messaging | Must Have |
| FR-05 | CSO Self-Registration Portal | Provide a secure, web-based portal allowing CSOs to register their organization, create a profile, and upload mandatory compliance documentation (e.g., NPO/NPC certificates). | Must Have |

  - Data Management Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-06 | Data Merger | Create unified Kagiso CSO Database by merging DSD NPO, CIPC NPC, and SARS datasets; implement matching and deduplication algorithms; maintain source attribution | Must Have |
| FR-07 | Unique Identifier | Use unique number as primary lookup key; enforce uniqueness across database; maintain referential integrity. | Must Have |
| FR-08 | Data Quality Management | Implement data validation rules; flag incomplete or inconsistent records; generate data quality reports; support data cleansing workflows | Must Have |

  - Core Data Model Fields

The database must store the following core fields for each CSO record:

| Field Name | Data Type | Required | Description |
| --- | --- | --- | --- |
| Record Number | Integer | Yes | System-generated unique identifier |
| Type | String(20) | Conditional | Type of organization |
| Organisation Name | String(255) | Yes | Legal name of organization |
| Physical Address | Text | Yes | Street address |
| City/Town | String(100) | Yes | City or town |
| District | String(100) | Yes | District municipality |
| Postal Code | String(10) | Yes | Physical address postal code |
| Province | String(50) | Yes | Province (9 options) |
| Postal Address | Text | Yes | Mailing address if different |
| Postal City/Town | String(100) | Yes | Postal city |
| Postal Code (Mailing) | String(10) | Yes | Mailing postal code |
| Telephone | String(20) | Yes | Contact telephone |
| Email | String(255) | Yes | Primary email address |
| Date Registered | Date | Yes | Registration date |
| Contact Person | String(255) | Yes | Primary contact name |
| Sector | String(100) | Yes | Primary sector classification |
| Director/Lead person of CSO | String(255) | Yes | Head of the organization |
| Primary Service Provided | String(255) | Yes | What particular service CSOs provides |

  - Search and Lookup Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-09 | Advanced Search | Search by organization name (partial match), category/subcategory, location (province/district/city), CSO number; support combined filters with AND/OR logic; return results within 3 seconds | Must Have |
| FR-10 | Lookup Tool | Web UI for fast lookup by CSO number; display enriched profile including all stored metadata; provide print-friendly view; mobile-responsive design | Must Have |
| FR-11 | GIS Integration | Geographic search capability; map visualization of CSO distribution; filter by geographic boundaries; support distance-based search | Must Have |

  - Data Extraction and Reporting Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-12 | Data Extraction | Export filtered search results to Excel (.xlsx); support configurable column selection; apply export criteria; generate audit log for all exports including user, timestamp, and filter criteria applied | Must Have |
| FR-13 | Reporting | Generate timeous reports; support both scheduled (daily/weekly/monthly) and on-demand report generation; standard report templates provided | Should Have |
| FR-14 | Data Portability | Provide full data extracts on request in agreed formats: SQL dump, CSV, Excel, or database-specific exports; support for authorised users only | Should Have |

  - Support and Compliance Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-15 | Audit Support | Facilitate one annual audit/assessment by Kagiso of security and data management practices; provide access to logs and documentation | Must Have |
| FR-16 | Breach Notification | Notify Kagiso within 1 hours of any unauthorised processing, loss, damage, or breach of Personal Information | Must Have |
| FR-17 | Processing Records | Maintain records of Personal Information processing within CSO database per POPIA; accessible for audit | Must Have |

  - Dashboard and Analytics Requirements

    - Analytics Dashboard Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-18 | Executive Dashboard | Provide high-level summary dashboard for CSSP Head displaying total CSOs, verified records, records by province, records by sector, and registration trends; data refreshed daily; filterable by date range | Must Have |
| FR-19 | CSO Distribution Analytics | Visualise CSO distribution by province, district, and city; display counts and percentages; support drill-down functionality from province to district to city; integrate with GIS view where enabled | Must Have |
| FR-20 | Sector Analysis Dashboard | Display CSO counts by primary sector classification; support multi-sector comparison; enable filtering by province and registration date; provide graphical formats (bar, pie, trend charts) | Must Have |
| FR-21 | Registration Trends Dashboard | Show registration trends over time (monthly, quarterly, yearly); highlight growth patterns; enable filtering by province and sector; exportable visual reports | Should Have |
| FR-22 | Data Quality Dashboard | Display completeness score, duplicate count, missing required fields, and validation error trends; show ≥85% completeness target; highlight high-risk data gaps | Must Have |
| FR-23 | User Activity Dashboard | Display system usage metrics including active users, search queries, exports performed, and login frequency; filter by user role and date range | Should Have |
| FR-24 | Export & Audit Analytics | Provide analytics on data exports including number of exports, records exported, exporting user, and export frequency; integrate with audit logs | Must Have |

    - Dashboard Filtering and Interaction Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-25 | Global Filters | All dashboards must support global filters including province, district, sector, registration date range, and organisation type; filters update all visualisations dynamically | Must Have |
| FR-26 | Drill-Down Capability | Users must be able to click on charts/visual elements to drill down into detailed views (e.g., Province → District → City → Organisation List) | Must Have |
| FR-27 | Cross-Filtering | Selecting a data point in one visual must dynamically filter other visuals on the same dashboard | Should Have |
| FR-28 | Data Refresh Indicator | Display last data refresh timestamp on each dashboard; support daily refresh at minimum | Must Have |
| FR-29 | Print & Export Dashboard | Allow export of dashboards to PDF and Excel; maintain formatting and applied filters; generate export audit log | Must Have |

    - Role-Based Dashboard Access

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-30 | Role-Based Dashboard Views | Dashboard visibility and data access must be controlled by user role (Admin, Power User, Standard User, Read-Only); restrict export permissions where applicable | Must Have |
| FR-31 | Executive View | Provide simplified executive summary dashboard for CSSP Head with KPIs and trend indicators only; no raw data editing capability | Must Have |
| FR-32 | Programme Manager View | Provide advanced analytics access for Power Users including deeper filtering, export capability, and custom queries | Must Have |
| FR-33 | Read-Only View | Read-only users may view dashboards but cannot export datasets exceeding predefined limits | Must Have |

    - Power BI Integration Requirements

| Req ID | Requirement | Details/Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| FR-34 | Power BI Connectivity | Connect CSO Database to Power BI via secure API or direct connector; support scheduled refresh; authentication via Azure AD | Must Have |
| FR-35 | Pre-Built Report Templates | Provide standard dashboard templates (Executive Summary, Provincial Distribution, Sector Analysis, Data Quality, Activity Metrics) | Must Have |
| FR-36 | Custom Report Capability | Allow authorised Power Users to build custom dashboards using approved data model; restrict modification of core datasets | Should Have |
| FR-37 | Data Model for Analytics | Provide optimised analytics data model (star schema or equivalent) for reporting efficiency; indexed for aggregation queries | Must Have |

  - Integration Requirements

    - Microsoft 365 Integration

| Req ID | Component | Integration Description | Priority |
| --- | --- | --- | --- |
| INT-01 | SharePoint | Store exported reports, user documentation, and system files; leverage SharePoint document management; authenticate via Azure AD | Must Have |
| INT-02 | Power BI | Connect database for analytics dashboards; provide pre-built report templates; support custom query development by authorized users | Must Have |
| INT-03 | Azure AD | Single sign-on for Kagiso Trust users; role-based access control; audit logging of authentication events | Must Have |

    - Future Trading Hub Integration

The database architecture must support future integration with the Trading Hub:

      - API layer for data access

      - User account framework expandable for CSO self-service

      - Profile data model extensible for trading features

      - Messaging queue capability for event-driven updates

      - Scalable infrastructure supporting increased transaction volume

  - Security Requirements

    - Authentication and Access Control

| Req ID | Requirement | Details |
| --- | --- | --- |
| SEC-01 | Encryption & SSO/MFA | Encrypt data in transit (TLS 1.2+) and at rest; secure credential storage; support SSO/MFA (Azure AD preferred). |
| SEC-02 | Role-Based Access Control | Minimum roles: Admin, Power User, Standard User, Read-Only; configurable permissions |
| SEC-03 | Session Management | Session timeout after 30 minutes inactivity; secure session tokens; concurrent session limits |
| SEC-04 | Password Policy | Minimum 12 characters; complexity requirements; |

    - Data Protection

| Req ID | Requirement | Details |
| --- | --- | --- |
| SEC-05 | Encryption at Rest | AES-256 encryption for all stored data; encrypted backups |
| SEC-06 | Encryption in Transit | TLS 1.3 for all data transmission; HTTPS enforced |
| SEC-07 | Data Masking | Mask sensitive fields in non-production environments |
| SEC-08 | Data Classification | Classify data by sensitivity; apply handling rules per classification |
| SEC-09 | POPIA Compliance | Data protection aligned to POPIA: lawful processing, purpose limitation, data minimization, and subject access support. |
| SEC-10 | Data Residency | Environment security and data residency: cloud hosting in SA and regionally compliant data centres; disclose locations. |
| SEC-11 | Vendor-Compliance | Vendor/partner to provide evidence of security posture (ISO27001/NIST-aligned or equivalent controls). |

    - Audit and Monitoring

| Req ID | Requirement | Details |
| --- | --- | --- |
| SEC-12 | Audit Logging | Log all data access, modifications, exports; tamper-evident logs; 7-year retention |
| SEC-13 | Security Monitoring | Real-time alerting for suspicious activity; intrusion detection |
| SEC-14 | Vulnerability Management | Regular security scans; patching within defined SLAs; penetration testing annually |

# Non-Functional Requirements

  - Performance Requirements

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-01 | List/Search Performance | List views and searches return within 3–5 seconds for datasets up to agreed volumes. |
| NFR-02 | Page Load Time | < 2 seconds for initial page load |
| NFR-03 | Concurrent Users | Support 500 simultaneous users |
| NFR-04 | Data Export Time | < 10 seconds for 10,000 records |
| NFR-05 | Report/Dashboard Performance | Dashboards and standard reports load within 3–5 seconds; ad-hoc complex reports ≤4–6 seconds. |

  - Availability Requirements

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-06 | System Uptime | Cloud/SaaS or hosted solution with ≥99.9% production uptime SLA. |
| NFR-07 | Planned Maintenance Window | Weekends 22:00-06:00, with 72hr notice |
| NFR-08 | Backup & Recovery Targets | Automated daily backups; point-in-time re-covery or defined RPO/RTO targets to be confirmed with vendor. |

  - Scalability Requirements

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-10 | Database Capacity | Support 500,000+ CSO records |
| NFR-11 | Storage Growth | Accommodate 50% annual growth |
| NFR-12 | Horizontal Scaling | Architecture supports load balancing |

  - Usability Requirements

| Req ID | Requirement | Target |
| --- | --- | --- |
| NFR-14 | Browser Support | Chrome, Firefox, Edge (latest 2 versions) |
| NFR-15 | Mobile Responsiveness | Functional on tablet and smartphone |
| NFR-16 | Language | English (primary), South African languages (future) |
| NFR-17 | Simple, Intuitive UI | Provide a simple, intuitive, and consistent user interface suitable for non-technical users aligned to KT corporate identity |

# User Requirements

  - User Roles

| Role | Description | Key Capabilities |
| --- | --- | --- |
| System Administrator | ICT Department | User management, system config, full access |
| Power User | CSSP Programme Managers | Advanced search, reporting, data export |
| Standard User | CSSP Staff | Search, view profiles, basic exports |
| Read-Only User | Other KT Departments | View and search only, no exports |

  - User Stories

US-01: CSO Search

As a CSSP Programme Manager
I want to search for CSOs by sector and location
So that I can identify organizations for programme targeting

Acceptance Criteria:
•Can filter by sector (single or multiple)
• Can filter by province, district, city
• Can combine multiple filters
• Results display within 3 seconds
• Results show key profile information
• Can sort by name, date registered, location

US-02: Profile Lookup

As a CSSP Staff Member
I want to look up a specific CSO by organization type
So that I can verify number of organizations in a certain category

Acceptance Criteria:
• Can enter type
• System returns full profile if found
• Shows "Not Found" message if no match
• Profile displays all stored fields
• Can print profile in clean format

US-03: Data Export

As a CSSP Programme Manager
I want to export search results to Excel
So that I can use the data in reports and presentations

Acceptance Criteria:
• Can export current search results
• Can select which columns to include
• Export generates .xlsx file
• Export logged with user and timestamp
• Maximum 10,000 records per export

US-04: Generate Report

As a CSSP Head
I want to view analytics dashboards
So that I can understand CSO distribution and trends

Acceptance Criteria:
• Dashboard shows CSO count by province
• Dashboard shows CSO count by sector
• Dashboard shows registration trends
• Can filter by date range
• Data refreshes at least daily

# Data Quality

| Dimension | Requirement | Target |
| --- | --- | --- |
| Completeness | Required fields populated | ≥85% |
| Accuracy | Verified correct information | 100% |
| Consistency | Data matches across sources | ≥99% |
| Timeliness | Data refreshed per schedule | Quarterly max |
| Uniqueness | No duplicate records | 100% |

  - Data Migration Approach

Phase 1: Analysis and Mapping
• Analyse source data structures
• Map fields to target schema
• Identify transformation requirements
• Document data quality issues

Phase 2: Cleansing and Preparation
• Standardise address formats
• Normalise text fields
• Identify and flag duplicates
• Validate registration numbers

Phase 3: Migration Execution
• Load data in batches
• Run validation checks
• Generate migration reports
• Resolve exceptions

Phase 4: Verification
• Reconcile record counts
• Validate data integrity
• Confirm search functionality
• Sign-off from business owner

# Risk and Mitigation

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Data quality issues in source datasets | High | Medium | Data validation rules; cleansing processes; early data review |
| R2 | Integration challenges with M365 | Medium | Medium | Early integration testing; Microsoft support engagement |
| R3 | Scope creep during development | High | Medium | Strict change control; backlog management; clear boundaries |
| R4 | SP delivery delays | Medium | High | Milestone payments; clear SLAs; regular monitoring |
| R5 | Resource availability (Kagiso side) | Medium | Medium | Early calendar blocking; backup personnel identified |
| R6 | UAT timeline compression | Medium | Medium | UAT planning from project start; test case preparation early |

# Implementation Plan

  - High Level Implementation Database and Trading Hub

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Database Development | Mar 2026 | Data pipeline development UI development M365 integration | Deployed database system |
| Database Testing & Launch | Apr 2026 | UAT, security testing User training Go-live | Live database system |
| Database Pilot | Apr-Jun 2026 | Pilot with ~1,132 CSOs Feedback collection Iterative improvements | Pilot evaluation report |
| Trading Hub Development | Apr-Jun 2026 | Platform development Integration with DB Matching algorithms | Trading Hub system |
| Trading Hub Testing & Launch | Jul-Dec 2026 | Testing, UAT User training Go-live | Live Trading Hub |

  - Database Implementation Plan Summary

| Aspect | Details |
| --- | --- |
| Project | CSO Database Trading Hub |
| Budget | R500,000 |
| Duration | 2 March – 30 April 2026 (9 weeks) |
| Service Provider Appointment | 2 – 13 March 2026 |
| Contract & Requirements Alignment | 16 – 20 March 2026 |
| Development Phase | 23 March – 30 April 2026 |
| Delivery Methodology | Service Provider's choice (Agile recommended) |
| Payment Model | Milestone-based (3 key milestones) |
| Status Reporting | Bi-weekly check-ins |
| Progress Monitoring | Kanban-style visual tracking |

# Conclusion

The development of the CSSP CSO Database represents a strategic milestone for Kagiso Trust in its mission to strengthen and coordinate the civil society sector in South Africa. By consolidating fragmented data from the DSD, CIPC, and SARS into a single, high-performance repository, the Trust will transition from manual, time-consuming data gathering to an evidence-based, data-driven approach for programme targeting and stakeholder engagement.

This Business Requirements Document has outlined a robust framework that prioritizes:

- Data Integrity: Through sophisticated deduplication and a unique identifier system (NPO/NPC numbers) to ensure a "single version of the truth" for over 500,000 records.

- Operational Efficiency: By providing advanced search, automated reporting, and executive dashboards that reduce discovery time to under three seconds.

- Compliance and Security: Ensuring full alignment with POPIA and international standards (FATF) through Azure AD integration, encryption, and rigorous audit logging.

- Future Scalability: Establishing a modular foundation that is ready to support the upcoming Trading Hub marketplace and potential AI/ML enhancements.

The successful delivery of this project, scheduled for completion by 30 April 2026, relies on the close collaboration between the CSSP Department, ICT, and the appointed Service Provider. By adhering to the requirements and implementation plan detailed herein, Kagiso Trust will not only improve its internal operational efficiency but also provide a vital resource for the broader visibility and sustainability of CSOs across the country.